## Slide 1: Systems Analysis and Design

## Slide 2: Learning Objectives
Describe the project identification and selection process
Describe the corporate strategic planning and information systems planning process
Explain the relationship between corporate strategic planning and information systems planning

## Slide 3: Learning Objectives
Describe how information systems planning can be used to assist in identifying and selecting systems development projects
Analyze information systems planning matrices to determine affinity between information systems and IS projects and to forecast the impact of IS projects on business objectives
Describe the three classes of Internet electronic commerce applications:
Internet, Intranets and Extranets

## Slide 4: Identifying and Selecting Systems Development Projects

## Slide 5: Identifying and Selecting IS Development Projects
Identifying potential development projects.
  Identification from a stakeholder group.
  Each stakeholder group brings their own perspective and motivation to the IS decision
The Process activities of identifying and selecting IS a identifying potential project, classifying, and selecting the project.
Sources of projects (who?)
  Management and business units
  Managers who want to make a system more efficient or less costly
  Formal planning groups

## Slide 6: Identifying and Selecting IS Development Projects
Projects are identified by
  Top management
  Steering committee
  User departments
  Development group or senior IS staff
Bottom-up Identification
  Business unit or IS group
  Don’t reflect overall goals of the organization
Top-Down Identification
  Senior management or steering committee
  Focus is on global needs of organization

## Slide 7: The Process of Identifying and Selecting IS Development Projects

## Slide 8: Identifying and Selecting IS Development Projects
Classifying and Ranking IS Development Projects
  Performed by top management, steering committee, business units of IS development group
  Value chain analysis is often used
    Method to analyze an organization’s activities to determine where value is added and costs are incurred
Some criteria should be considered when classifying and ranking projects are:
- Value chain analysis.
- Strategic alignment (how much the project help the organization in achieving its strategies).
- Potential benefits.
- Resource availability.
- Project size and duration.
- Technical difficulties and risks.

## Slide 9: Identifying and Selecting IS Development Projects
Selecting IS Development Projects
  Based on various factors.
  Consider both short- and long-term projects.
  Select those most likely to achieve business objectives.
  Is a very important and ongoing activity.
  Projects most likely to achieve business objectives are selected
  Decision requires consideration of:
    Perceived and real needs
    Potential and ongoing projects
    Current organizational environment
    Existing and available resources
    Evaluation criteria

## Slide 10: The Process of Identifying and Selecting IS Development Projects

## Slide 11: Identifying and Selecting IS Development Projects
Selecting IS Development Projects decision outcomes:
    Project Acceptance
    Project Rejection
    Delay
    Refocus
    End-User Development
    Proof of Concept

## Slide 12: The Process of Identifying and Selecting IS Development Projects

## Slide 13: The Process of Identifying and Selecting IS Development Projects

## Slide 14: Identifying and Selecting IS Development Projects
Incremental commitment, is a strategy in system analysis in which the project is reviewed after each phase and continuation of the project is re-justified.
Deliverables and Outcomes
  Primary deliverable from the first part of the planning phase is a schedule of specific IS development projects.
  Outcome of the next part of the planning phase – project initiation and planning – is the assurance that careful consideration was given to project selection and each project can help the organization reach its goals. Clear understanding of project’s relation to organizational objectives and the project role of achieving these objectives.

## Slide 15: Identifying and Selecting IS Development Projects
Knowledge of overall organizational business strategy will:
  Improves project selection and identification process
  Provides sound guidance throughout the systems development life cycle

## Slide 16: Corporate and Information Systems Planning
Traditional Project Identification and Selection
  Solves isolated problems
  Focuses on business processes
  Does not easily allow for organizational change
Planning-Based Approach to Project Identification and Selection
  Focuses on present and future information needs
  Information needs change slower than business processes

## Slide 17: Corporate and Information Systems Planning
Need for planning
  Improperly planned projects result in systems that cannot be shared across an organization
  As business processes change, lack of integration will hamper strategy and business process changes

## Slide 18: Corporate and Information Systems Planning
Corporate Strategic Planning
  An ongoing Process of developing and refining models of the current and future enterprise as well as a transition strategy
  CSP results in several outcomes
    Mission Statement
    Objective Statement
    Competitive Strategy

## Slide 19: Corporate and Information Systems Planning
Corporate Strategic Planning
  Mission Statement
    A statement that makes it clear what business a company is in (see fig 5-6, next slide)
  Statement of Objectives
    A series of statements that express an organization’s qualitative and quantitative goals for reaching a desired future position
    Objectives are critical success factors

## Slide 20: Pine valley Furniture

## Slide 21: Statement of Objective

## Slide 22: Corporate and Information Systems Planning
Corporate Strategic Planning
  Competitive Strategy
    The method by which an organization attempts to achieve its mission and objectives(such as lower cost producer, product differentiation, or product focus)

## Slide 23: Corporate and Information Systems Planning
Information Systems Planning (ISP)
  An orderly means of assessing the information needs of an organization and defining the systems, databases and technologies that will best satisfy those needs
  Three key activities:
    Describe the Current Situation
    Describe the Target (or Future) Situation
    Develop a Transition Plan and Strategy

## Slide 24: Corporate Strategic Planning

## Slide 25: Corporate and Information Systems Planning
Information Systems Planning
1. Describing the Current Situation
  Top-down Planning
    Generic methodology that attempts to gain a broad understanding of the information system needs of the entire organization, advantages of this approach are broader perspective, improved integration, improved management support, and better understanding.
  Bottom-up Planning
    Generic methodology that identifies and defines IS development projects based upon solving operational business problems or taking advantage of some business opportunities

## Slide 26: Information Systems Planning

## Slide 27: Corporate and Information Systems Planning
Describing the Current Situation (Continued)
  Planning team is chartered to model existing situation
  Identification of Organizational:
    Locations
    Units
    Functions
    Processes
    Data
    Information Systems

## Slide 28: Corporate and Information Systems Planning
Describing the Current Situation (Continued)
  Matrices are developed to cross-reference units
    Location-to-Function
    Location-to-Unit
    Unit-to-Function
    Function-to-Objective
    Function-to-Process
    Function-to-Data Entity
    Process-to-Data Entity
    Process-to-Information System
    Data Entity-to-Information System
    Information System-to-Objective

## Slide 29: Corporate and Information Systems Planning
2. Describing the Target Situation
  Update list of organizational locations, functions, etc. to reflect desired locations, functions, etc.
  Matrices are updated to reflect future states
  Planners focus on differences between current lists and matrices and future lists and matrices

## Slide 30: Corporate and Information Systems Planning
3. Developing a Transition Strategy and
Plans
  Broad, comprehensive document that looks at both short and long-term organizational development needs
  Consists of a series of projects

## Slide 31: Electronic Commerce Applications
Development process for Internet projects is no different than other projects
Special issues need to be taken into account. such issues are (user, connection speed, and access method)
Electronic Commerce (EC)
  Internet based communication designed to support business activities

## Slide 32: Internet Development
Internet
  Worldwide network of networks used for electronic commerce
Intranet
  Internet-based communication to support business activities within a single organization
Extranet
  Internet-based communication to support business-to-business activities

## Slide 33: Internet Development
Electronic Data Interchange (EDI)
  The use of telecommunications technologies to transfer business documents directly between organizations
Internet vs. Intranet/Extranet Apps
  Intranet/Extranet – developer knows how application will be run and used
  Internet – developer faces various unknowns such as where is the user located and who is that user, connection speed, and access method (browser, web enabled cellular phone or TV.)